📚

Pustaka Kita

Book Club Lending App

Product Requirements Document

Version 1.0  ·  March 2026

| Author | Pustaka Kita Team |
| --- | --- |
| Status | DRAFT — For Engineering Review |
| Target Launch | 6 Weeks from Kickoff |
| Platform | Web App (Next.js + Supabase) |
| Hosting | Vercel — Free Tier |

# 1. Executive Summary

Pustaka Kita is a web-based book-lending platform built for a private women's book club in Indonesia. The app allows members to list their personal books into a shared pool, browse and borrow from each other, track the physical handoff of books, and manage loan lifecycles — all without requiring an administrator for day-to-day operations.

The app is designed as a zero-cost solution: it runs entirely on free tiers (Vercel for hosting, Supabase for backend and database, Resend for email, Open Library API for ISBN lookup). Members access it via any web browser on mobile or desktop with no installation required.

## 1.1 The Problem

Book club members currently have no system to track which books are available, who has which book, or when they're due back. Tracking is done informally through WhatsApp, which leads to:

- Books being borrowed but no one remembers by whom

- Members wanting to borrow a book someone else already has, with no way to queue

- No record of loan history, making disputes hard to resolve

- Coordinators manually chasing overdue loans through personal messages

## 1.2 The Solution

Pustaka Kita replaces informal WhatsApp tracking with a structured, shared ledger. Key design principles:

- Member-owned: Each member manages her own books. No single admin bottleneck.

- WhatsApp stays: All conversation happens in WhatsApp. The app only records the agreed outcome.

- Loan timer starts at receipt: Clock starts only when borrower confirms she has the book in hand.

- Queue system: Members can join a queue for a lent-out book. The next person is auto-notified when it's returned.

- Physical first: The app tracks the intent and confirmation of handoff; it does not replace the physical exchange.

## 1.3 Goals & Success Metrics

| Goal | Metric | Target |
| --- | --- | --- |
| Adoption | % of members who add at least one book | 80% within 4 weeks |
| Active use | Loan requests per month | ≥ 10 per month |
| Retention | Members logging in at least once per week | ≥ 60% |
| Reliability | Loans with confirmed return (no ghost loans) | ≥ 90% |
| Zero cost | Monthly infrastructure spend | Rp 0 (all free tiers) |

# 2. User Roles & Personas

## 2.1 Role Overview

| Role | Count | Key Capabilities | Restrictions |
| --- | --- | --- | --- |
| Member | Unlimited | Add/edit/remove own books, borrow books, manage own loans, join queue | Cannot manage other members, cannot see coordinator panel |
| Coordinator | 1–2 rotating | All Member capabilities + manage members, send invites, view club overview | Same loan restrictions as Member for her own loans |

## 2.2 Persona: Mira (Coordinator)

| Mira Kusuma, 34 Club Coordinator · Jakarta Marketing manager by day, avid reader on evenings. Runs the book club WhatsApp group and is the go-to person for logistics. | Needs: - See the full state of the club at a glance - Know which loans are overdue without asking individually - Easily invite new members via a link - Promote a replacement when she rotates out |
| --- | --- |

## 2.3 Persona: Dini (Power Borrower)

| Dini Aulia, 29 Member · Reads 2–3 books per month Fastest reader in the club. Often wants books already checked out by someone else. Willing to join queues. Prefers meeting handoffs over shipping. | Needs: - See at a glance what's available - Queue for lent-out books and be notified automatically - Know exactly which copy to request (multiple owners of same book) - Track when her books are due back |
| --- | --- |

## 2.4 Persona: Rani (Casual Lender)

| Rani Pratiwi, 31 Member · Lists many books, borrows rarely Has a large personal library and loves sharing books. Prefers to be notified by email rather than checking the app constantly. | Needs: - Add books quickly via ISBN scan - Approve/decline borrow requests from notifications - Know when her book has been returned so she can lend to the next person - Temporarily mark a book as unavailable (not lending right now) |
| --- | --- |

# 3. Information Architecture

## 3.1 Screen Inventory

The app consists of 20 distinct screens organized into three flows: Auth, Main App (tab-based), and Overlay Screens (pushed on top of tabs).

### Auth Flow

| Screen ID | Screen Name | Trigger |
| --- | --- | --- |
| AUTH-01 | Login | App launch (unauthenticated) |
| AUTH-02 | Register (Step 1 — Invite Code) | Tap 'Join the club' on Login |
| AUTH-03 | Register (Step 2 — Account Details) | Valid invite code entered |
| AUTH-04 | Onboarding (4 slides) | First login after account creation |

### Main App — Bottom Tab Navigation

| Tab ID | Tab Name | Icon | Description |
| --- | --- | --- | --- |
| TAB-01 | Catalog | 📚 | All books in the pool, searchable and filterable |
| TAB-02 | My Shelf | 🏠 | Member's own books + active borrows |
| TAB-03 | Borrows | 🔁 | Active loans + pending requests to act on |
| TAB-04 | Members | 👥 | All club members and their mini shelves |
| TAB-05 | Notifications | 🔔 | All notifications, actionable inline |
| TAB-06 | Profile | 👤 | Account settings, stats, sign out |

### Overlay / Detail Screens

| Screen ID | Screen Name | Entry Point |
| --- | --- | --- |
| OVL-01 | Book Detail | Tap any book in Catalog, My Shelf, or Members |
| OVL-02 | Borrow Request | Tap 'Borrow' on Book Detail (available copy) |
| OVL-03 | Join Queue | Tap 'Join Queue' on Book Detail (lent-out copy) |
| OVL-04 | Delivery Method | Owner approves request → picks handoff method |
| OVL-05 | Extend Loan | Tap 'Extend' on active loan or from notification |
| OVL-06 | Return Book (Borrower) | Tap 'Return' on active loan |
| OVL-07 | Confirm Return (Owner) | Notification or tap on return_initiated loan |
| OVL-08 | Add Book | FAB on My Shelf, or at end of Onboarding |
| OVL-09 | Edit Book | Tap edit on book card in My Shelf |
| OVL-10 | Coordinator Panel | Button in Members tab (coordinator only) |

## 3.2 Navigation Map

AUTH-01 Login → AUTH-02 Register Step 1 → AUTH-03 Register Step 2 → AUTH-04 Onboarding → Main App Main App (bottom tabs): TAB-01 Catalog ¦ TAB-02 My Shelf ¦ TAB-03 Borrows ¦ TAB-04 Members ¦ TAB-05 Notifs ¦ TAB-06 Profile From Catalog: → OVL-01 Book Detail → OVL-02 Borrow Request OR OVL-03 Join Queue From My Shelf: → OVL-01 Book Detail ¦ OVL-08 Add Book ¦ OVL-09 Edit Book ¦ OVL-06 Return Book From Borrows: → OVL-01 Book Detail ¦ OVL-04 Delivery Method ¦ OVL-05 Extend Loan From Notifs: → OVL-07 Confirm Return ¦ OVL-05 Extend Loan ¦ OVL-04 Delivery Method From Members: → OVL-01 Book Detail ¦ OVL-10 Coordinator Panel

# 4. Loan State Machine

## 4.1 State Definitions

| State | Description | Who Acts Next | Timer Active? |
| --- | --- | --- | --- |
| requested | Borrower has sent a request. Owner hasn't responded. | Owner | No |
| queued | Book is lent out; borrower joined the queue. | System (auto-notify when returned) | No |
| approved | Owner approved. Delivery method being chosen. | Owner | No |
| pending_meeting | Meeting handoff agreed. Waiting for in-person confirmation. | Either party | No |
| in_transit | Owner has shipped. Awaiting borrower receipt confirmation. | Borrower | No |
| active | Borrower confirmed receipt. Loan timer running. | Borrower (return) or Owner (extend/nudge) | Yes |
| overdue | Due date has passed. Owner notified. | Owner (extend or prompt return) | Yes |
| return_initiated | Borrower has declared return intent. Awaiting owner confirmation. | Owner | No |
| returned | Owner confirmed receipt. Loan closed. Queue notified. | System | No |

## 4.2 State Transitions

| From | Action / Trigger | To | Notifications Sent |
| --- | --- | --- | --- |
| (none) | Borrower submits request | requested | Owner: 'X wants to borrow Y — approve?' |
| (none) | Borrower joins queue on lent-out copy | queued | Owner: 'X joined the queue for Y' |
| requested | Owner approves | approved | Borrower: 'Request approved!'; Owner: prompted to choose delivery |
| requested | Owner declines | (deleted) | Borrower: 'Request declined' |
| approved | Owner selects Meeting | pending_meeting | Borrower: 'See you at the meeting!' |
| approved | Owner selects Shipping + taps Sent | in_transit | Borrower: 'Your book is on the way — [tracking]' |
| pending_meeting | Either confirms handoff at meeting | active | Both: 'Loan started! Due [date]' |
| in_transit | Borrower confirms receipt | active | Owner: 'Borrower confirmed receipt. Loan started.' |
| active | Due date passes (cron job) | overdue | Owner: 'Y is overdue — follow up?' |
| active / overdue | Extend agreed, new date entered | active | Both: 'Loan extended to [new date]' |
| active / overdue | Borrower taps Return — Meeting | return_initiated | Owner: 'X is returning Y at the meeting' |
| active / overdue | Borrower taps Return — Shipping | return_initiated | Owner: 'X has shipped Y back' |
| return_initiated | Owner confirms receipt | returned | Borrower: 'Loan closed!'; Queue[0]: 'Y is available!' |

## 4.3 Queue Logic

- Queue is a FIFO (first in, first out) ordered list of member IDs on each loan record.

- When a member joins the queue, her ID is appended to queueIds[].

- When a loan transitions to 'returned', the system reads queueIds[0] and sends a notification: 'Y is now available — request it from [owner]!'

- The queue notification does NOT auto-create a new loan. It links the queued member to the Book Detail screen to make a new request.

- If the queued member doesn't request within 48 hours, the next person in queue is notified. (v1.1 enhancement)

## 4.4 Timer Rules

- Loan timer starts only when state transitions to 'active' (i.e., borrower confirms physical receipt).

- Default loan duration: 28 days. Borrower can set 14, 21, or 28 days at request time.

- Overdue check runs as a Supabase Edge Function scheduled daily at 08:00 WIB.

- Overdue notification goes to the OWNER, not the borrower. Owner decides whether to extend or follow up.

# 5. Screen Specifications

## 5.1 AUTH-01: Login Screen

Entry point for all users. Shown on every app launch when the session cookie is absent.

### Layout

- App logo (book emoji + 'Pustaka Kita' wordmark) — centered, top third

- Tagline: italic, warm brown color

- Email input field

- Password input field with show/hide toggle

- Primary CTA: 'Sign in' button

- Forgot password link (small, centered below CTA)

- Divider: '— or —'

- Secondary CTA: 'Join the club' → navigates to AUTH-02

### Validation Rules

| Field | Rule | Error Message |
| --- | --- | --- |
| Email | Must be valid email format | Please enter a valid email address |
| Password | Must not be empty | Password is required |
| Both fields | Credentials must match DB record | Incorrect email or password |

### States

- Default: empty form

- Loading: 'Sign in' button shows spinner, inputs disabled

- Error: red inline error below affected field

- Success: redirect to Onboarding (first login) or last active tab

## 5.2 AUTH-02 & AUTH-03: Register (2-Step)

### Step 1 — Invite Code

- Title: 'Join the club'

- Single input: invite code (6-character, uppercase)

- CTA: 'Continue →' (disabled until 6 chars entered)

- On valid code: advance to Step 2 with progress indicator (Step 1 of 2 ✓)

- On invalid code: inline error 'Invalid invite code. Ask your coordinator for the current code.'

- Back link: 'Already have an account? Sign in'

### Step 2 — Account Details

| Field | Type | Validation |
| --- | --- | --- |
| Full name | Text | 2–60 chars, required |
| Email address | Email | Valid format, not already registered |
| Password | Password (hidden) | Min 8 chars, at least 1 number |
| Confirm password | Password (hidden) | Must match password field |

- CTA: 'Create account' → on success, create member record in DB → advance to AUTH-04

- Progress: 'Step 2 of 2' shown above form

## 5.3 AUTH-04: Onboarding (4 Slides)

| Slide | Emoji | Title | Body |
| --- | --- | --- | --- |
| 1 | 📚 | Welcome to Pustaka Kita! | A shared library for our book club. Browse, borrow, and keep track — all in one place. |
| 2 | 🔍 | Browse the pool | See all books our members have listed. Filter by genre or availability. |
| 3 | 🔁 | Borrow & return | Request a book, agree on handoff via WhatsApp, then confirm in the app to start the clock. |
| 4 | 📖 | Add your books | List your personal books so others can borrow them. Start building the pool! |

- Navigation: swipe left/right OR dot indicator taps

- Skip button (top right): jumps to main app on any slide

- Last slide CTA: 'Add my first book →' → opens OVL-08 Add Book

- Alternate last slide CTA: 'Explore the catalog →' → goes to TAB-01 Catalog

## 5.4 TAB-01: Catalog

Primary discovery screen. Shows all books listed by any member. Does NOT show unlisted or unavailable-toggled books.

### Header Area

- App title: 'Pustaka Kita' (serif font, 22pt)

- Subtitle: '[N] titles · [M] available'

- User avatar (top right) — taps to Profile

### Search Bar

- Rounded search input, full-width

- Searches on: title, author (case-insensitive, partial match)

- Live filtering as user types (no submit button)

- Clear button (×) appears when text is entered

### Filter Chips (horizontal scroll)

| Chip | Filter Logic |
| --- | --- |
| All | No genre filter (default) |
| Fiction | genre === 'Fiction' |
| Non-fiction | genre === 'Non-fiction' |
| Memoir | genre === 'Memoir' |
| ✓ Available | At least one copy with no active loan |

### Book Card

- Book cover (colored rectangle + emoji, 50×50px)

- Title (serif, 15pt, bold)

- Author name (13pt, muted)

- Star rating + genre badge

- Multiple copies badge: '📚 [N] copies' if more than one

- Availability badge: green '✓ N available' OR orange 'All lent out'

### Empty States

- No books in pool at all: '📭 No books yet! Be the first to add one.'

- Search/filter returned 0 results: '🔍 No books match'

## 5.5 TAB-02: My Shelf

### Stats Row (top)

| Stat | Calculation |
| --- | --- |
| Books I own | Count of copies owned by current user |
| Currently lending | Count of active/overdue loans where ownerId === me.id |
| Books I'm borrowing | Count of active/overdue loans where borrowerId === me.id |

### Three Sub-Tabs

- My Books: All copies owned by the member. Shows availability status. Edit/remove buttons per book.

- Lent Out: Copies currently on loan (active, overdue, in_transit, pending_meeting, return_initiated). Shows loan state, borrower, due date, action buttons.

- Borrowing: Loans where the member is the borrower. Shows loan state, owner, due date, return/extend buttons.

### Add Book FAB

- Floating action button '+' (bottom right, always visible on My Shelf tab)

- Tapping opens OVL-08 Add Book

### Loan State Badges (in Lent Out and Borrowing tabs)

| State | Badge Color | Label Shown |
| --- | --- | --- |
| active | Green | Active · Due [date] |
| overdue | Red | OVERDUE since [date] |
| in_transit | Blue | In transit |
| pending_meeting | Orange | Waiting for meeting |
| return_initiated | Purple | Return in progress |

## 5.6 TAB-03: Borrows

### Pending Requests Section (owner view)

- Shown when there are loans in 'requested' state where ownerId === me.id

- Each card shows: book cover, title, borrower name, requested duration, message

- Actions: '✓ Approve' (green) | '✗ Decline' (ghost red)

- On approve: trigger delivery method screen (OVL-04)

### Active Loans Section

- All loans in active/overdue/in_transit/pending_meeting/return_initiated states where the user is involved (as owner or borrower)

- Loan timeline strip: horizontal progress with state dots

| Timeline Dot | Meaning |
| --- | --- |
| Requested | Request sent |
| Approved | Owner approved |
| Handoff | Physical exchange phase |
| Active | Loan running |
| Returned | Closed |

### Actions Available by Role and State

| State | Owner Can | Borrower Can |
| --- | --- | --- |
| active | Extend loan, view book | Return book, extend loan, view book |
| overdue | Extend loan, view book | Return book, extend loan, view book |
| in_transit | — | Confirm receipt |
| pending_meeting | Confirm handoff at meeting | Confirm handoff at meeting |
| return_initiated | Confirm receipt (→ OVL-07) | — |

## 5.7 TAB-04: Members

### Member List

- Shows all active club members

- Each row: avatar (initials + background color), name, member since, book count

- Tapping a member: expands inline to show her 'mini shelf' (books she owns with availability badges)

- Tapping a book in the mini shelf: → OVL-01 Book Detail

### Coordinator Panel Button

- Shown only if current user's role === 'coordinator'

- Positioned at the top of the members list

- Tapping: → OVL-10 Coordinator Panel

## 5.8 TAB-05: Notifications

### Notification Card Structure

| Field | Description |
| --- | --- |
| Emoji | Visual type indicator (📬 request, ⚠️ overdue, 🎉 approved, 📅 extended, ✅ returned) |
| Title | Short action-oriented headline |
| Body | One-sentence context |
| Timestamp | Relative time: '2h ago', 'Yesterday', '3d ago' |
| Read state | Unread: white background + left brown border accent. Read: warm cream background. |
| Action button | Inline CTA for actionable notifications (see below) |

### Actionable Notification Types

| Type | Action Button | Destination |
| --- | --- | --- |
| approve_request | Approve / Decline | OVL-04 Delivery Method (on approve) |
| overdue_owner | Extend / Mark returning | OVL-05 Extend Loan or OVL-06 Return Book |
| confirm_return | Confirm receipt | OVL-07 Confirm Return |
| in_transit | Confirm received | Updates loan to active |
| queue_notif | Request now | OVL-01 Book Detail |

- All notifications auto-marked as read when the screen is visited

- Unread count badge shown on the Notifications tab icon

## 5.9 TAB-06: Profile & Settings

### Sections

- Profile info: Name (editable), email (editable), avatar (initials-based, auto-generated from name)

- Notification preferences: Toggle: In-app notifications ON/OFF; Email notifications ON/OFF

- Stats: Books owned, active loans, total borrows completed

- Coordinator shortcut: Shown only if role === coordinator → → OVL-10

- Sign out: Red danger button. Clears session cookie, returns to AUTH-01 Login.

### Save Behavior

- 'Save changes' button appears when any field is dirty

- On save: POST to PATCH /api/members/me — updates name and email in DB

- On success: green 'Saved!' confirmation banner (auto-dismisses after 2s)

## 5.10 OVL-01: Book Detail

### Header Section

- Large book cover (80×80px)

- Title (serif, 18pt bold)

- Author (14pt)

- Genre tag + star rating

- Description paragraph

### Copies Section

Each distinct copy is listed separately even if they are the same book. This allows the borrower to choose whose copy to request based on relationship, location, or availability.

| Copy State | UI Shown |
| --- | --- |
| Available (no loan) | Owner name + 'Borrow' button → OVL-02 |
| Lent out (not by me) | Owner name + borrower name + state badge + 'Join queue [#]' → OVL-03 |
| I am currently borrowing | 'You have this' banner + return/extend buttons |
| I already requested | 'Request pending' badge (no button) |
| I am already in queue | 'You're #N in queue' badge |
| I own this copy | 'Your copy' badge (no borrow button) |

## 5.11 OVL-02: Borrow Request & OVL-03: Join Queue

### Borrow Request Fields

| Field | Type | Options / Validation |
| --- | --- | --- |
| Duration | Selector chips | 14 days / 21 days / 28 days (default 28) |
| Message to owner | Optional text area | Max 200 chars. Placeholder: 'Optional note…' |

- CTA: 'Send request →' — disabled if no copy selected (defensive)

- On submit: creates BORROW_REQUEST record with state='requested', triggers notification to owner

### Join Queue Variant

- Same form but header shows: 'Join the queue — [N] people ahead of you'

- CTA: 'Join queue →'

- On submit: appends me.id to loan.queueIds[]

## 5.12 OVL-04: Delivery Method

Shown to the OWNER after approving a request. Owner decides how the physical handoff happens.

| Method | Description | Next State |
| --- | --- | --- |
| At next meeting ☕ | Both parties agree to exchange at the club's next gathering | pending_meeting |
| Ship it 📦 | Owner ships the book; tracking number optional | in_transit (after owner taps 'Sent') |

### Shipping flow detail

- Owner enters optional tracking number (JNE, SiCepat, J&T, etc.)

- Owner taps 'Confirm sent' → loan state → in_transit

- Borrower receives: '📦 Your book is on the way!' with tracking number if provided

- Borrower then taps 'Confirm I received it' → loan state → active, timer starts

## 5.13 OVL-05: Extend Loan

- Accessible by: either owner or borrower

- Design note: WhatsApp first. App records agreed result. The screen shows a reminder: 'Agree with [name] on WhatsApp first, then record the new date here.'

- Date picker: shows next 4 upcoming Sundays (configurable) as quick-select chips, plus custom date input

- CTA: 'Confirm: [new date]' — disabled until date selected

- On confirm: update loan.dueDate, state stays 'active', notify both parties

## 5.14 OVL-06: Return Book (Borrower)

| Method | Description |
| --- | --- |
| At next meeting ☕ | Borrower brings book to meeting; owner confirms on her end after receiving |
| Ship it back 📦 | Borrower ships; owner confirms receipt to close the loan |

- CTA: 'Notify [owner name] →'

- On confirm: loan state → return_initiated, push notification to owner

## 5.15 OVL-07: Confirm Return (Owner)

- Header: 'Confirm you received it'

- Book info card with borrower name and return method chosen

- Informational note: 'Check the book is in good condition before confirming.'

- If queue is non-empty: blue banner '🧍 [N] member(s) waiting — they'll be notified automatically'

- CTA: '✓ Yes, I have it back' → loan state → returned → auto-notify queue[0]

- Secondary: 'Haven't received it yet' → no action, stay on screen

- Success state: '✅ [Title] is back on your shelf!' with queue notification confirmation

## 5.16 OVL-08: Add Book

### Mode Toggle: Search vs Manual

- Search/ISBN mode (default): User enters ISBN (13 digits) or title keywords → calls Open Library API → auto-fills title, author, genre, cover emoji

- Manual mode: All fields filled by hand. Fallback when book not found in Open Library.

### Fields

| Field | Source | Required |
| --- | --- | --- |
| Title | Auto-filled from API or manual | Yes |
| Author | Auto-filled from API or manual | Yes |
| Genre | Chip selector: Fiction / Non-fiction / Memoir / Self-help / Other | Yes |
| Cover color + emoji | Auto-assigned or user selects from 10 options | No |
| Available to lend? | Toggle (default: On) | Yes |

- CTA: 'Add to my shelf' → creates BOOK record + COPY record with ownerId = me.id

- On success: navigate back to My Shelf, book appears immediately

## 5.17 OVL-09: Edit Book

- Pre-filled with existing book data

- Same fields as Add Book (no ISBN search in edit mode — title/author already known)

- 'Remove book' button (red, bottom): shows confirmation dialog before deleting

- Confirmation dialog: 'This book has [N] active loan(s). Removing it will cancel them. Are you sure?' (only shown if active loans exist)

- On remove: COPY record soft-deleted, linked loans closed with state='cancelled', all affected borrowers notified

## 5.18 OVL-10: Coordinator Panel

Visible ONLY to members with role === 'coordinator'. Accessed via Members tab button or Profile shortcut.

### Tab 1: Members

- Full member list with: name, email, book count, join date, role badge

- Actions per member (not herself): 'Make coordinator' (only if not already) | 'Remove from club'

- Remove confirmation: 'This will remove [name] and all her books from the pool. Loans involving her books will be cancelled.'

### Tab 2: Invite

- Invite link: 'pustakakita.app/join?code=BUKU2024' — displayed with copy button

- Invite code: Shown/hidden with toggle (privacy for screenshots)

- Copy link button: copies URL to clipboard, shows '✓ Copied!' for 2 seconds

- Send via email: input field for email address + 'Send invite' button → Resend API sends invitation email

### Tab 3: Activity / Overview

- Club stats: total members, total books, total active loans, total overdue

- All active loans listed chronologically: book title, borrower ← owner, state badge, due date

- Overdue loans highlighted in red background

- Filtering: coordinator can filter by member or state

# 6. Notification System

## 6.1 Notification Channels

| Channel | Mechanism | Trigger | Opt-out? |
| --- | --- | --- | --- |
| In-app | Real-time via Supabase Realtime subscription | All events | No (always on) |
| Email | Resend API (transactional email) | All events (if user opted in) | Yes, toggle in Profile |
| Push (v1.1) | Web Push via PWA Service Worker | High-priority events only | Yes, browser permission |

## 6.2 Complete Notification Event Table

| Event ID | Event | Recipient | Emoji | Title | Body |
| --- | --- | --- | --- | --- | --- |
| N-01 | Borrow request sent | Owner | 📬 | [X] wants to borrow [Y] | Tap to approve or decline. |
| N-02 | Request approved (meeting) | Borrower | 🎉 | Request approved! | [Owner] will bring [Y] to the next meeting. |
| N-03 | Request approved (shipping) | Borrower | 📦 | [Y] is being shipped! | [Owner] sent your book. Confirm when you receive it. |
| N-04 | Request declined | Borrower | ❌ | Request declined | [Owner] couldn't lend [Y] right now. |
| N-05 | Queue joined | Owner | 🧍 | [X] joined the queue for [Y] | She's #[N] in line. |
| N-06 | Book shipped (owner taps Sent) | Borrower | 🚚 | [Y] is on the way! | Tracking: [code]. Confirm receipt when it arrives. |
| N-07 | Receipt confirmed | Owner | ✅ | [X] received [Y]! | Loan started. Due: [date]. |
| N-08 | Meeting handoff confirmed | Both | ☕ | Loan started! | [Y] is now with [X]. Due: [date]. |
| N-09 | Loan extended | Both | 📅 | Loan extended | New due date for [Y]: [date]. |
| N-10 | Loan overdue | Owner | ⚠️ | [Y] is overdue | [X] has had it since [date]. Follow up? |
| N-11 | Return initiated (meeting) | Owner | 📬 | [X] is returning [Y] at the meeting | Confirm when you have it. |
| N-12 | Return initiated (shipping) | Owner | 📦 | [X] has shipped [Y] back | Confirm receipt when it arrives. |
| N-13 | Return confirmed | Borrower | 🎊 | Loan closed! | Thanks for returning [Y]. All done. |
| N-14 | Queue notified (book returned) | Queue[0] | 📖 | [Y] is available! | [Owner] has it back. Request it now → |

## 6.3 Overdue Cron Job

- Runs daily at 08:00 WIB (UTC+7) via Supabase Edge Function cron

- Query: SELECT * FROM active_loans WHERE state = 'active' AND due_at < NOW()

- For each result: UPDATE state = 'overdue'; INSERT notification record for owner (N-10)

- Re-runs only once per loan (checked via overdue_notified_at timestamp)

# 7. Data Model

## 7.1 Entity Relationship Summary

6 primary tables: MEMBERS, BOOKS, COPIES, BORROW_REQUESTS, ACTIVE_LOANS, NOTIFICATIONS Key design: BORROW_REQUESTS and ACTIVE_LOANS are separate tables. Requests become loans on approval; loan history persists after return (state = 'returned'). This separates intent from execution and preserves audit trail.

## 7.2 MEMBERS Table

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT uuid_generate_v4() | Primary key |
| name | VARCHAR(100) | NOT NULL | Display name |
| email | VARCHAR(255) | NOT NULL, UNIQUE | Login email |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt hash |
| role | ENUM('member','coordinator') | DEFAULT 'member' | User role |
| notif_email | BOOLEAN | DEFAULT true | Email notification opt-in |
| notif_app | BOOLEAN | DEFAULT true | In-app notification opt-in |
| invite_code_used | VARCHAR(20) | NOT NULL | The invite code used to join |
| joined_at | TIMESTAMP | DEFAULT NOW() | Account creation time |
| last_seen_at | TIMESTAMP | NULLABLE | Last app interaction |
| avatar_color | VARCHAR(7) | DEFAULT '#7A3B1E' | Hex color for avatar background |

## 7.3 BOOKS Table

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| title | VARCHAR(300) | NOT NULL | Book title |
| author | VARCHAR(200) | NOT NULL | Author name |
| genre | VARCHAR(50) | NOT NULL | Genre tag |
| isbn | VARCHAR(20) | NULLABLE | ISBN (if scanned) |
| cover_color | VARCHAR(7) | NULLABLE | Cover background color |
| cover_emoji | VARCHAR(10) | NULLABLE | Cover emoji |
| description | TEXT | NULLABLE | Book description from Open Library or manual |
| open_library_id | VARCHAR(50) | NULLABLE | Reference to Open Library record |
| created_at | TIMESTAMP | DEFAULT NOW() | When added to pool |

## 7.4 COPIES Table

One row per physical copy of a book. Two members can own the same book — both appear as separate rows.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| book_id | UUID | FK → BOOKS.id, NOT NULL | Which book definition this copy belongs to |
| owner_id | UUID | FK → MEMBERS.id, NOT NULL | Member who owns this physical copy |
| is_available | BOOLEAN | DEFAULT true | Owner's availability toggle (false = not lending right now) |
| added_at | TIMESTAMP | DEFAULT NOW() | When listed to the pool |
| removed_at | TIMESTAMP | NULLABLE | Soft-delete timestamp (NULL = still active) |

## 7.5 BORROW_REQUESTS Table

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| copy_id | UUID | FK → COPIES.id, NOT NULL | Which copy is being requested |
| borrower_id | UUID | FK → MEMBERS.id, NOT NULL | Who is requesting |
| owner_id | UUID | FK → MEMBERS.id, NOT NULL | Copy owner (denormalized for query speed) |
| status | ENUM('pending','approved','declined') | DEFAULT 'pending' | Request status |
| duration_days | INTEGER | NOT NULL, DEFAULT 28 | Requested loan duration |
| message | TEXT | NULLABLE | Optional message from borrower |
| created_at | TIMESTAMP | DEFAULT NOW() | Request time |
| responded_at | TIMESTAMP | NULLABLE | When owner approved/declined |

## 7.6 ACTIVE_LOANS Table

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| request_id | UUID | FK → BORROW_REQUESTS.id, NULLABLE | Source request (if from request flow) |
| copy_id | UUID | FK → COPIES.id, NOT NULL | The copy being lent |
| borrower_id | UUID | FK → MEMBERS.id, NOT NULL | Borrower |
| owner_id | UUID | FK → MEMBERS.id, NOT NULL | Owner |
| state | ENUM(9 states) | NOT NULL | Loan lifecycle state (see Section 4) |
| method | ENUM('meeting','shipping') | NULLABLE | Handoff method |
| tracking_number | VARCHAR(100) | NULLABLE | Shipping tracking (if shipped) |
| started_at | TIMESTAMP | NULLABLE | When state became 'active' |
| due_at | TIMESTAMP | NULLABLE | Calculated from started_at + duration_days |
| returned_at | TIMESTAMP | NULLABLE | When state became 'returned' |
| queue_ids | UUID[] | DEFAULT '{}' | FIFO queue of member IDs waiting |
| overdue_notified_at | TIMESTAMP | NULLABLE | When the overdue notification was sent |
| return_method | ENUM('meeting','shipping') | NULLABLE | How borrower is returning |
| created_at | TIMESTAMP | DEFAULT NOW() | Loan record creation time |

## 7.7 NOTIFICATIONS Table

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Primary key |
| to_member_id | UUID | FK → MEMBERS.id, NOT NULL | Recipient |
| loan_id | UUID | FK → ACTIVE_LOANS.id, NULLABLE | Related loan |
| emoji | VARCHAR(10) | NOT NULL | Display emoji |
| title | VARCHAR(200) | NOT NULL | Notification headline |
| body | TEXT | NULLABLE | Detail text |
| action_type | VARCHAR(50) | NULLABLE | Determines inline action button type |
| is_read | BOOLEAN | DEFAULT false | Read status |
| created_at | TIMESTAMP | DEFAULT NOW() | Creation time |

## 7.8 Key Indexes

| Index | Table | Columns | Purpose |
| --- | --- | --- | --- |
| idx_copies_owner | COPIES | owner_id | Fast 'My Shelf' queries |
| idx_copies_book | COPIES | book_id | Fast Book Detail copy list |
| idx_loans_state | ACTIVE_LOANS | state | Fast dashboard + cron queries |
| idx_loans_borrower | ACTIVE_LOANS | borrower_id | Borrower's active loans |
| idx_loans_owner | ACTIVE_LOANS | owner_id | Owner's lent-out books |
| idx_loans_due | ACTIVE_LOANS | due_at, state | Overdue cron scan |
| idx_notifs_member | NOTIFICATIONS | to_member_id, is_read | Unread count + notification list |

# 8. Technology Stack

## 8.1 Architecture Overview

Single-repo monorepo (Next.js). Frontend and API routes in the same codebase. Deployed as one Vercel project. Supabase is the only external service that holds persistent data.

| Layer | Technology | Version | Justification |
| --- | --- | --- | --- |
| Frontend | Next.js (React) | 14.x (App Router) | SSR + client components, file-based routing, API routes built-in |
| Styling | Tailwind CSS | 3.x | Utility-first, fast iteration, no CSS file sprawl |
| Language | TypeScript | 5.x | Type safety for data model, prevents runtime errors |
| Backend / DB | Supabase | Latest | Postgres + Auth + Realtime + Edge Functions + Storage — all free tier |
| Email | Resend | Latest | 100 emails/day free. Simple API. Deliverability better than Sendgrid free. |
| Book Metadata | Open Library API | N/A | Free, no API key, returns title/author/genre by ISBN |
| Hosting | Vercel | Free tier | Zero config Next.js deploy. 100GB bandwidth/month free. |
| State Management | Zustand | 4.x | Lightweight, no boilerplate, works well with Supabase Realtime |
| Form Handling | React Hook Form + Zod | Latest | Minimal re-renders, schema validation |
| Date handling | date-fns | 3.x | Lightweight vs moment.js, tree-shakeable |

## 8.2 Supabase Configuration

### Auth

- Email + password auth (Supabase Auth built-in)

- JWT stored in httpOnly cookie (Supabase SSR helper)

- Session duration: 7 days (auto-refresh)

- Row Level Security (RLS) enabled on ALL tables

### Row Level Security Policies

| Table | Policy | Rule |
| --- | --- | --- |
| MEMBERS | SELECT | All authenticated users can see all members |
| MEMBERS | UPDATE | Can only update own row (auth.uid() === id) |
| BOOKS | SELECT | All authenticated users can see all books |
| BOOKS | INSERT | Any authenticated user can add a book |
| COPIES | SELECT | All authenticated users |
| COPIES | INSERT / UPDATE / DELETE | Only owner (auth.uid() === owner_id) |
| ACTIVE_LOANS | SELECT | User is borrower OR owner (auth.uid() IN (borrower_id, owner_id)) OR user is coordinator |
| ACTIVE_LOANS | UPDATE | User is borrower OR owner only |
| NOTIFICATIONS | SELECT | Only recipient (auth.uid() === to_member_id) |
| NOTIFICATIONS | UPDATE (is_read) | Only recipient |

### Realtime

- Subscribe to NOTIFICATIONS table changes for current user: for instant in-app badge updates

- Subscribe to ACTIVE_LOANS changes where user is involved: for live loan state updates on Borrows tab

### Edge Functions (Cron)

| Function | Schedule | Action |
| --- | --- | --- |
| check-overdue-loans | Daily 08:00 WIB (01:00 UTC) | Mark loans overdue, send N-10 notification |
| queue-expiry-check (v1.1) | Every 48 hours | Notify next person in queue if first didn't request |

## 8.3 API Routes (Next.js)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/books | List all books in pool with availability computed |
| GET | /api/books/:id | Single book + all copies + loan states |
| POST | /api/books | Add new book (creates BOOK + COPY) |
| PATCH | /api/books/:id | Update book title/author/genre |
| DELETE | /api/copies/:id | Soft-delete a copy (sets removed_at) |
| GET | /api/loans | My active loans (as borrower + owner) |
| POST | /api/loans/request | Create borrow request |
| PATCH | /api/loans/:id/approve | Owner approves; creates ACTIVE_LOAN |
| PATCH | /api/loans/:id/decline | Owner declines; updates REQUEST status |
| PATCH | /api/loans/:id/delivery | Owner sets delivery method |
| PATCH | /api/loans/:id/shipped | Owner marks as shipped |
| PATCH | /api/loans/:id/received | Borrower confirms receipt → starts timer |
| PATCH | /api/loans/:id/extend | Either party extends due date |
| PATCH | /api/loans/:id/return-intent | Borrower declares return |
| PATCH | /api/loans/:id/return-confirm | Owner confirms return → closes loan, notifies queue |
| POST | /api/loans/:id/queue | Add current user to queue |
| GET | /api/members | List all club members |
| PATCH | /api/members/me | Update own profile (name, email, notif prefs) |
| PATCH | /api/members/:id/role | Coordinator: update member role |
| DELETE | /api/members/:id | Coordinator: remove member |
| GET | /api/notifications | My notifications, ordered by created_at DESC |
| PATCH | /api/notifications/read-all | Mark all as read |
| POST | /api/invite/send | Coordinator: send invite email via Resend |

# 9. Design System

## 9.1 Color Palette

| Token | Hex | Usage |
| --- | --- | --- |
| --color-cream | #FAF7F2 | App background |
| --color-paper | #FEFCF8 | Card / phone frame background |
| --color-warm-50 | #F5EEE6 | Subtle section backgrounds |
| --color-warm-100 | #EDE4D8 | Borders, dividers |
| --color-warm-200 | #D9C8B4 | Input borders, inactive elements |
| --color-brown | #7A3B1E | Primary brand color, active states, CTAs |
| --color-brown-dark | #5C2A12 | Headings, dark emphasis |
| --color-brown-light | #A05C30 | Secondary brand elements |
| --color-gold | #C87941 | Accent, star ratings, highlights |
| --color-text | #2C1A0E | Primary body text |
| --color-text-md | #5A3820 | Secondary text |
| --color-text-sm | #9B8470 | Meta text, captions |
| --color-text-xs | #B8A090 | Placeholder, very muted |
| --color-green | #1A6B3A | Available, success, active |
| --color-green-bg | #E8F5EE | Green badge / banner background |
| --color-orange | #B45309 | Warning, pending states |
| --color-orange-bg | #FEF3E8 | Orange badge background |
| --color-blue | #1D4ED8 | Info, in-transit |
| --color-blue-bg | #EBF3FF | Blue badge background |
| --color-red | #B91C1C | Error, danger, overdue |
| --color-red-bg | #FEE8E8 | Red badge background |
| --color-purple | #6B21A8 | Return in progress |
| --color-purple-bg | #F3E8FF | Purple badge background |

## 9.2 Typography

| Token | Family | Weight | Size | Usage |
| --- | --- | --- | --- | --- |
| --font-display | Playfair Display | 700 (Bold) | 22–64pt | App title, book titles, screen headings |
| --font-body | DM Sans | 400 | 13–14pt | Body text, labels, descriptions |
| --font-body-med | DM Sans | 500 | 12–14pt | Secondary labels, metadata |
| --font-body-semi | DM Sans | 600 | 12–16pt | CTA text, active tab labels |
| --font-body-bold | DM Sans | 700 | 12–18pt | Section titles, emphasized text |

## 9.3 Component Library

### Buttons

| Variant | Style | Use Case |
| --- | --- | --- |
| Primary | Brown fill, white text, 48px height, 14px border-radius | Main CTAs: 'Approve', 'Send request', 'Add to my shelf' |
| Ghost | No fill, brown border, brown text | Secondary actions: 'Skip', 'Cancel', 'Back' |
| Danger | Red fill, white text | Destructive actions: 'Remove book', 'Sign out' |
| Success | Green fill, white text | Confirmation: 'Yes, I have it back' |
| Disabled | Warm gray fill, muted text, pointer-events: none | Incomplete forms |

### Badges

| Type | Colors | Size |
| --- | --- | --- |
| Availability: Available | Green text on green-bg | 10–11pt, 4px border-radius |
| Availability: Lent out | Orange text on orange-bg | 10–11pt, 4px border-radius |
| Loan state: Active | Green | 10pt |
| Loan state: Overdue | Red | 10pt |
| Loan state: In transit | Blue | 10pt |
| Role: Coordinator | Brown | 10pt |
| Role: Member | Blue | 10pt |

### Book Cover Component

- Dimensions: configurable, common sizes 48×60px, 60×75px, 80×100px

- Background: cover_color with 0.4 alpha overlay on parent

- Centered emoji: fontSize ≈ 50% of height

- Border-radius: 6px

- Box shadow: subtle warm shadow

### Avatar Component

- Shape: circle

- Content: first 2 initials from member name (e.g. 'MK' for 'Mira Kusuma')

- Background: member.avatar_color (unique per member)

- Sizes: 28px (micro), 36px (standard), 48px (large)

### Page Header Component

- Back arrow (←) + back navigation on tap

- Centered title (16pt bold)

- Optional subtitle (12pt, muted)

- Bottom border: 1px warm-100

### Empty State Component

- Centered vertically in available space

- Large emoji (64px)

- Heading (serif, 20pt)

- Body paragraph (13pt, muted, line-height 1.7)

- Optional CTA button

## 9.4 Spacing System

| Token | Value | Usage |
| --- | --- | --- |
| --space-xs | 4px | Icon gaps, tight inline spacing |
| --space-sm | 8px | Chip gaps, small component padding |
| --space-md | 12px | Standard internal padding |
| --space-lg | 16px | Card internal padding |
| --space-xl | 20px | Section padding |
| --space-2xl | 24px | Page-level horizontal padding |
| --space-3xl | 32px | Large section gaps |

## 9.5 Mobile-First Layout Rules

- Design viewport: 390px width (iPhone 14 Pro reference frame)

- All tap targets: minimum 44×44px (WCAG AA compliance)

- Bottom navigation bar: fixed, 60px height + safe area inset

- Content area: scrollable, padding-bottom 80px to clear nav bar

- Horizontal padding: 20px left/right on all content screens

- Cards: full-width with 10px vertical gap between them

- Modal-style overlays: slide up from bottom (translateY transition 300ms)

# 10. Engineering Tasks & Subtasks

## 10.1 Sprint Overview (6 Weeks)

| Sprint | Duration | Focus | Deliverable |
| --- | --- | --- | --- |
| Sprint 0 | 3 days | Project setup, infra, design tokens | Repo up, DB running, design system committed |
| Sprint 1 | 1 week | Auth + core data | Login, register, members table, books table live |
| Sprint 2 | 1 week | Catalog + My Shelf | Browse books, add book, edit/remove, My Shelf tabs |
| Sprint 3 | 1 week | Borrowing flow | Request, approve, delivery, receipt confirmation |
| Sprint 4 | 1 week | Advanced loan features | Queue, extend, return, overdue cron, confirm return |
| Sprint 5 | 1 week | Notifications + Coordinator + Polish | Real-time notifs, coordinator panel, empty states |
| Sprint 6 | 3 days | QA, performance, deploy | Production on Vercel, user acceptance testing |

## 10.2 Sprint 0 — Setup

### TASK-S0-01: Repository & Project Setup

  - Create Next.js 14 project with TypeScript template

  - Install dependencies: Tailwind CSS, Zustand, React Hook Form, Zod, date-fns

  - Configure tsconfig.json with strict mode and path aliases (@/components, @/lib, @/types)

  - Set up ESLint + Prettier with team configuration

  - Create GitHub repository, set up main/develop branch strategy

  - Connect Vercel project to GitHub (auto-deploy on push to main)

### TASK-S0-02: Supabase Setup

  - Create Supabase project (free tier)

  - Create all 6 tables with correct column types and constraints (SQL migration files)

  - Enable Row Level Security on all tables

  - Write and test all RLS policies (see Section 8.2)

  - Create all indexes (see Section 7.8)

  - Set up Supabase Auth with email/password provider

  - Install @supabase/ssr package, configure client for Next.js App Router

  - Add environment variables: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY

### TASK-S0-03: Design System Foundation

  - Create /styles/tokens.css with all CSS custom properties from Section 9

  - Configure Tailwind to extend theme with brand colors

  - Add Google Fonts: Playfair Display (700), DM Sans (400/500/600/700) via next/font

  - Build base components: Button (all variants), Badge, Avatar, BookCover, PageHeader, EmptyState

  - Set up Storybook (optional but recommended for component documentation)

## 10.3 Sprint 1 — Auth

### TASK-S1-01: AUTH-01 Login Screen

  - Build LoginScreen component with email + password fields

  - Implement form validation with React Hook Form + Zod schema

  - Connect to Supabase Auth: signInWithPassword()

  - Handle loading, success, and error states

  - On success: read user role from MEMBERS table, redirect to onboarding (first-time) or /catalog

  - Implement 'Forgot password': trigger Supabase resetPasswordForEmail()

### TASK-S1-02: AUTH-02 + AUTH-03 Register

  - Build Step 1: invite code input + validation against INVITE_CODES config (env variable)

  - Build Step 2: name, email, password, confirm password fields with full validation

  - Step progress indicator UI

  - On submit: call Supabase signUp() → on success, insert row into MEMBERS table with name, role='member', invite_code_used

  - Handle email already taken error

### TASK-S1-03: AUTH-04 Onboarding

  - Build 4-slide carousel with swipe gesture support (use react-swipeable or CSS scroll snap)

  - Dot indicator navigation

  - Skip button

  - Slide 4 CTA: 'Add my first book' (routes to Add Book) or 'Explore catalog'

  - Store onboarding_completed flag in localStorage so it only shows once

### TASK-S1-04: Session Management & Route Guards

  - Create Next.js middleware.ts to redirect unauthenticated users to /login

  - Create Supabase server client for server components

  - Create Supabase browser client for client components

  - Implement useCurrentUser() hook using Zustand + Supabase session

  - Test: access /catalog without session → redirects to /login

## 10.4 Sprint 2 — Catalog & My Shelf

### TASK-S2-01: Book Data Layer

  - Create TypeScript types: Book, Copy, Member, Loan, Notification (matching DB schema)

  - Implement getBooks() — fetches all books with copies joined, computes availability

  - Implement getBookById(id) — single book with all copies, loan states, queue sizes

  - Write Zod schemas for API request validation

### TASK-S2-02: TAB-01 Catalog Screen

  - Build CatalogScreen with book card grid

  - Implement search: client-side filter on title + author

  - Implement genre filter chips (horizontal scroll)

  - Implement availability filter chip

  - Book card component with cover, title, author, stars, availability badge, multi-copy badge

  - Empty state: no books in pool

  - Empty state: no search results

### TASK-S2-03: OVL-01 Book Detail Screen

  - Build BookDetailScreen — header section with book info

  - Copies list — render each copy with correct state-based UI (see Section 5.10)

  - Handle all 6 copy states: available, lent-out, I'm borrowing, I requested, I'm in queue, I own this

  - CTA routing: Borrow → OVL-02; Join Queue → OVL-03

### TASK-S2-04: OVL-08 Add Book Screen

  - Build mode toggle: ISBN Search vs Manual

  - ISBN mode: input field → call Open Library API /api/books?bibkeys=ISBN:{isbn}&jscmd=data&format=json

  - Parse Open Library response: extract title, authors[0].name, subjects[0] (genre mapping)

  - Auto-fill form fields from API response; show 'Book found!' confirmation card

  - Manual mode: all fields editable from scratch

  - Genre selector chips: Fiction, Non-fiction, Memoir, Self-help, Other

  - Availability toggle: ON by default

  - On submit: POST /api/books → create BOOK + COPY record → navigate back to My Shelf

### TASK-S2-05: TAB-02 My Shelf Screen

  - Stats row: books owned, currently lending, borrowing (computed from DB)

  - Three sub-tabs: My Books, Lent Out, Borrowing

  - My Books tab: list own copies with availability toggle; edit/remove buttons

  - Lent Out tab: list loans where ownerId === me with state badges and action buttons

  - Borrowing tab: list loans where borrowerId === me with state badges and return/extend buttons

  - Add Book FAB: always visible on My Shelf, routes to OVL-08

### TASK-S2-06: OVL-09 Edit Book Screen

  - Pre-fill form with existing book data

  - All same fields as Add Book (no ISBN search)

  - On save: PATCH /api/books/:id

  - Remove book: check for active loans → show confirmation dialog if any → DELETE /api/copies/:id (soft delete)

  - On successful remove: navigate back, book disappears from My Shelf + Catalog

## 10.5 Sprint 3 — Borrow Flow

### TASK-S3-01: OVL-02 Borrow Request Screen

  - Duration picker: 14 / 21 / 28 days chips

  - Optional message text area (max 200 chars with live counter)

  - On submit: POST /api/loans/request → insert BORROW_REQUEST with status='pending'

  - Trigger notification N-01 to owner (insert into NOTIFICATIONS table)

  - Success state screen

### TASK-S3-02: OVL-03 Join Queue Screen

  - Display queue context: 'N people ahead of you'

  - Optional message (same component as Borrow Request, joiningQueue flag)

  - On submit: POST /api/loans/:id/queue → append me.id to queue_ids[]

  - Trigger notification N-05 to owner

### TASK-S3-03: Approve / Decline Flow

  - TAB-03 Borrows: render pending request cards for owner

  - Approve button: PATCH /api/loans/:id/approve → insert ACTIVE_LOAN with state='approved' → navigate to OVL-04

  - Decline button: PATCH /api/loans/:id/decline → update BORROW_REQUEST status='declined' → insert N-04 notification for borrower

### TASK-S3-04: OVL-04 Delivery Method Screen

  - Two option cards: Meeting vs Shipping

  - Meeting selection: PATCH /api/loans/:id/delivery {method:'meeting'} → state='pending_meeting' → N-02 to borrower

  - Shipping selection: show optional tracking input; on 'Confirm sent': PATCH /api/loans/:id/shipped → state='in_transit' → N-06 to borrower

### TASK-S3-05: Receipt Confirmation

  - Borrower's in-transit loan card shows 'Confirm I received it' button

  - On confirm: PATCH /api/loans/:id/received → set state='active', started_at=NOW(), due_at=NOW()+duration_days → N-07 to owner

  - Loan timer begins from this moment

### TASK-S3-06: Meeting Handoff Confirmation

  - pending_meeting loans show 'Confirm handoff at meeting' for both parties

  - Either party can tap it: PATCH /api/loans/:id/received → state='active' → N-08 to both

## 10.6 Sprint 4 — Advanced Loan Features

### TASK-S4-01: OVL-05 Extend Loan

  - Quick date chips: generate next 4 Sundays from today using date-fns

  - Custom date input as fallback

  - WhatsApp-first reminder callout

  - On confirm: PATCH /api/loans/:id/extend {newDueDate} → update due_at, state stays 'active' → N-09 to both

### TASK-S4-02: OVL-06 Return Book (Borrower)

  - Two method cards: Meeting vs Ship back

  - On confirm: PATCH /api/loans/:id/return-intent {method} → state='return_initiated', return_method set → N-11 or N-12 to owner

### TASK-S4-03: OVL-07 Confirm Return (Owner)

  - Book info + borrower + return method display

  - Queue count banner if queue_ids.length > 0

  - On confirm: PATCH /api/loans/:id/return-confirm → state='returned', returned_at=NOW() → N-13 to borrower → if queue_ids[0] exists: insert N-14 to queue[0]

  - Success screen with queue notification confirmation

  - 'Haven't received it yet' stays on screen (no state change)

### TASK-S4-04: Overdue Cron Job

  - Create Supabase Edge Function: check-overdue-loans

  - SQL: UPDATE active_loans SET state='overdue' WHERE state='active' AND due_at < NOW() AND overdue_notified_at IS NULL RETURNING *

  - For each result: insert NOTIFICATION (N-10) for loan.owner_id, update overdue_notified_at=NOW()

  - Deploy function, configure cron schedule: '0 1 * * *' (01:00 UTC = 08:00 WIB)

  - Test: manually set due_at to past, trigger function, verify state change + notification

### TASK-S4-05: TAB-03 Borrows Screen — Full Implementation

  - Loan timeline strip component: 5-dot horizontal progress indicator

  - Action buttons per state × role (see Section 5.6)

  - Section grouping: Pending Requests (owner) | Active Loans (both roles shown together)

## 10.7 Sprint 5 — Notifications, Coordinator, Polish

### TASK-S5-01: TAB-05 Notifications — Real-time

  - Supabase Realtime subscription in NotificationsScreen: channel('notifications').on('INSERT', ...).subscribe()

  - On new notification: update Zustand store → tab badge count updates instantly

  - Notification card component with all variants (see Section 5.8)

  - Inline action buttons: approve/decline, confirm return, extend (call existing API routes)

  - Mark all as read: PATCH /api/notifications/read-all when screen is focused

### TASK-S5-02: TAB-04 Members Screen

  - Member list with expand-on-tap to show mini shelf

  - Mini shelf: show up to 4 books with availability badges, 'view all' link

  - Coordinator panel shortcut button (role-gated)

### TASK-S5-03: OVL-10 Coordinator Panel

  - Tab 1 Members: list all members; make coordinator; remove member (with confirmation modal)

  - Tab 2 Invite: copy link button; show/hide toggle for code; send invite email form → POST /api/invite/send → Resend API

  - Tab 3 Activity: fetch all active loans via Supabase (coordinator bypass RLS via service role in server action); overdue loans in red

### TASK-S5-04: TAB-06 Profile Screen

  - Profile form: name, email — pre-filled from DB; PATCH /api/members/me on save

  - Notification preference toggles: debounced PATCH on toggle change

  - Stats: fetch from DB (books owned, active loans, completed loans)

  - Sign out: supabase.auth.signOut() → clear Zustand store → redirect to /login

### TASK-S5-05: Email Notifications via Resend

  - Create Resend account, add RESEND_API_KEY to Vercel environment variables

  - Create email templates for each notification type (N-01 through N-14) as React Email components

  - Create /api/email/send route: called internally from loan action routes after state changes

  - Check member.notif_email before sending — skip if false

  - Test: trigger a borrow request → verify email arrives with correct content

### TASK-S5-06: Empty States & Polish

  - Empty state for every screen that can have zero data (see Section 5.4 for Catalog; implement for all other tabs)

  - Loading skeletons: gray shimmer placeholders while data fetches

  - Error boundaries: friendly error screen if API call fails (retry button)

  - Pull-to-refresh on Catalog and My Shelf (mobile UX)

  - Scroll restoration between tab switches

## 10.8 Sprint 6 — QA & Deploy

### TASK-S6-01: Testing

| Test Type | Tool | Coverage Target |
| --- | --- | --- |
| Unit tests (utility functions, loan state logic) | Vitest | 90%+ for lib/loans.ts, lib/notifications.ts |
| Component tests (form validation, button states) | React Testing Library | Key components: LoginForm, AddBookForm, BorrowRequestForm |
| API route tests | Vitest + supertest | All 23 API endpoints: happy path + error cases |
| E2E tests (critical flows) | Playwright | Full borrow cycle: request → approve → receipt → return |
| RLS tests (security) | Supabase test client | Verify members cannot read/write other members' data |

### TASK-S6-02: Performance

  - Run Lighthouse audit: target scores: Performance 90+, Accessibility 85+, Best Practices 90+

  - Optimize images: use Next.js Image component; cover emoji rendered as CSS (no image files)

  - Prefetch Book Detail on hover (Next.js Link prefetch)

  - Paginate Catalog if books > 50 (virtual scroll or pagination chips)

### TASK-S6-03: Production Deploy

  - Set all environment variables in Vercel dashboard: Supabase keys, Resend key, invite code

  - Configure Supabase custom SMTP via Resend for auth emails (password reset)

  - Set up custom domain (optional): pustakakita.app or similar

  - Enable Vercel Analytics (free tier) for usage monitoring

  - Final UAT (User Acceptance Testing) with 3–5 real club members

# 11. Open Questions & Decisions Log

## 11.1 Decided

| # | Question | Decision | Rationale |
| --- | --- | --- | --- |
| D-01 | Admin panel needed? | No. Distributed ownership. | No single point of failure; each member is responsible for her own books. |
| D-02 | When does the loan timer start? | At borrower receipt confirmation, not at approval. | Physical handoff can take days. Timer reflects actual possession. |
| D-03 | Who gets the overdue nudge? | Owner, not borrower. | Owner has the most to lose. She decides whether to extend grace or follow up. |
| D-04 | Multiple copies of same book? | All shown separately. Borrower picks which owner. | Respects personal relationships within the club. |
| D-05 | Overdue escalation? | Out of scope v1. Owner handles it personally. | Small club; personal resolution preferred over app-enforced penalties. |
| D-06 | Damage tracking? | Out of scope v1. | Too sensitive to automate in a friend group setting. |
| D-07 | Reading history / privacy? | Out of scope v1. | Members may not want others to see what they've read. |
| D-08 | Club voting on next read? | Out of scope v1. | Separate WhatsApp poll flow works well enough. |

## 11.2 Still Open

| # | Question | Options | Owner |
| --- | --- | --- | --- |
| O-01 | What happens if a member leaves the club with someone's book? | A: Owner manually marks loan cancelled. B: Coordinator removes member → auto-cancel. | Coordinator + Dev |
| O-02 | Should the invite code rotate or be permanent? | A: One permanent code (simpler). B: Code rotates monthly (more secure). | Coordinator |
| O-03 | Push notifications via PWA — prioritize for v1 or defer? | A: Include PWA manifest + service worker in Sprint 5. B: Email-only for v1. | Dev |
| O-04 | Queue expiry — if first person doesn't request within 48h, notify next? | A: Implement in v1 (adds cron complexity). B: Defer to v1.1. | Dev |
| O-05 | Should loan duration be configurable per club (not just per borrower)? | A: Add club settings table. B: Keep hardcoded 14/21/28 for simplicity. | Coordinator + Dev |

# 12. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Members don't adopt the app — continue using WhatsApp | Medium | High | Onboarding flow + coordinator actively prompts members to list books; show immediate value (catalog browse) |
| Supabase free tier limits hit (50MB DB, 500MB storage, 50K MAU) | Low | Medium | Club has <20 members; no file storage used; well within limits for years |
| Vercel free tier limits (100GB bandwidth, 100K serverless invocations/month) | Very Low | Low | A book club with 20 members will use <1GB/month |
| Resend 100 emails/day limit | Very Low | Low | 20 members × ~5 events/day max = 100/day exactly. Upgrade to $20/month if needed. |
| Open Library API unavailability | Low | Low | Manual entry mode as fallback; Open Library is very stable |
| Ghost loans (borrower never confirms return) | Medium | Medium | Owner can 'force close' loan from her side in v1.1; coordinator can close via panel |
| Security: member accesses another member's data | Low | High | RLS policies on all tables; tested in Sprint 6; Supabase service role key never exposed to client |
| Performance degradation if book pool grows large (100+ books) | Low | Medium | Add pagination in Sprint 6; client-side filter handles 100 books fine; server-side search for 500+ |

# 13. Appendix

## 13.1 Invite Code Configuration

The invite code BUKU2024 is stored as an environment variable INVITE_CODE in Vercel. To change it, update the env var and redeploy. No DB change needed. Coordinator communicates the new code to prospective members via WhatsApp.

## 13.2 Open Library API Usage

### Endpoint

GET https://openlibrary.org/api/books?bibkeys=ISBN:{isbn}&jscmd=data&format=json

### Response Parsing

- Title: response[`ISBN:{isbn}`].title

- Author: response[`ISBN:{isbn}`].authors[0].name

- Genre: map from subjects array (first match against known genres)

- Cover emoji: assigned from internal mapping based on genre (no cover images stored)

### Rate Limits

- No API key required

- No official rate limit for light usage. Club usage will be <10 lookups/day.

## 13.3 Email Template List

| Template ID | Subject Line | Trigger Event |
| --- | --- | --- |
| EMAIL-01 | [Name] wants to borrow [Book] | N-01: Borrow request sent |
| EMAIL-02 | Your borrow request was approved! 🎉 | N-02/N-03: Request approved |
| EMAIL-03 | Update: borrow request declined | N-04: Request declined |
| EMAIL-04 | [Book] is on its way! | N-06: Book shipped |
| EMAIL-05 | [Name] confirmed receipt — loan started | N-07: Receipt confirmed |
| EMAIL-06 | Loan extended: new due date for [Book] | N-09: Loan extended |
| EMAIL-07 | ⚠️ [Book] is overdue | N-10: Loan overdue |
| EMAIL-08 | [Name] is returning [Book] | N-11/N-12: Return initiated |
| EMAIL-09 | Return confirmed — loan closed ✅ | N-13: Return confirmed |
| EMAIL-10 | [Book] is available! You're next in queue. | N-14: Queue notified |
| EMAIL-11 | You're invited to Pustaka Kita! | Coordinator sends invite |

## 13.4 Glossary

| Term | Definition |
| --- | --- |
| Copy | A single physical book owned by a specific member. Two members can own the same title — each is a separate copy. |
| Loan | The full lifecycle record of a single borrowing event: from request through return. |
| Queue | An ordered list of members who want to borrow a currently-lent copy. First in, first notified. |
| Handoff | The physical exchange of a book between two members (at meeting or via shipping). |
| Active state | The loan state when the borrower has confirmed physical possession and the timer is running. |
| Overdue | A loan whose due_at date has passed while still in 'active' state. Set automatically by cron. |
| Coordinator | A club member with elevated permissions: invite members, remove members, view all loan activity. |
| Receipt confirmation | The borrower's explicit action of tapping 'I received it' — what starts the loan timer. |
| Return confirmation | The owner's explicit action of tapping 'Yes, I have it back' — what closes the loan. |